# Report2_ Project Management Plan

CAPSTONE PROJECT REPORT

Report 2 –  Project Management Plan

– Da Nang, December 2024 –

TABLE OF CONTENTS

I. Record of Changes	3

II. Project Management Plan	4

1. Overview	4

1.2 Scope & Estimation	4

1.2 Project Objectives	7

1.3 Project Risks	7

2. Management Approach	8

2.1 Project Process	8

2.2 Quality Management	9

2.2.1 Review Processes	9

2.2.2 Task Tracking/Covering Processes	9

2.2.3 Test Processes	10

2.2.4 Defect Prevention, Project Scope, and Document	10

2.3 Training Plan	11

3. Project Deliverables	11

4. Responsibility Assignments	11

5. Project Communications	12

6. Project Communications	14

6.1 Document Management	14

6.2 Source Code Management	15

6.2.1 Manage Source Code of Front-End	15

6.2.2 Manage Source Code of Back-End	17

6.3 Tools & Infrastructures	18

TABLE OF TABLES

Table 1. Scope & Estimation	6

Table 2. Project Objectives	7

Table 3. Project Risks	8

Table 4. Review Processes	9

Table 5. Task Tracking/Covering Processes	10

Table 6. Test Processes	10

Table 7. Defect Prevention, Project Scope, and Document	10

Table 8. Training Plan	11

Table 9. Project Deliverables	11

Table 10. Responsibility Assignments	12

Table 11. Project Communications	13

Table 12. Document Management	14

Table 13. Tools & Infrastructure	18

TABLE OF FIGURES

Figure 1. Scrum Model	9

Figure 2. Manage Source Code of Front-End for Customer	15

Figure 3. Manage Source Code of Front-End for Driver	16

Figure 4. Manage Source Code of Front-End for Web	16

Figure 3. Manage Source Code of Back-End	17

# I. Record of Changes

| Date | A*, M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 25/08/2024 | A | FRide Team | Add initial version |
| 24/09/2024 | M | FRide Team | Update the mentor’s comment |
| 10/12/2024 | M | FRide Team | Update scope and estimation |

*A - Added M - Modified D- Deleted

# II. Project Management Plan

## 1. Overview

### 1.1 Scope & Estimation

| # | WBS Item | Complexity | Est. Effort (man-day) |
| --- | --- | --- | --- |
| 1 | Authenticate |  | 6 |
| 1.1 | Sign in with phone and password | Simple | 2 |
| 1.2 | Sign up for a new account | Medium | 3 |
| 1.3 | Sign out | Simple | 1 |
| 2 | Manage accounts |  | 7 |
| 2.1 | View profile | Simple | 2 |
| 2.2 | Update profile | Medium | 2 |
| 2.3 | Change password | Medium | 2 |
| 2.4 | Forgot password | Simple | 1 |
| 3 | Manage users |  | 16 |
| 3.1 | View information of driver | Medium | 3 |
| 3.2 | Lock account users | Medium | 2 |
| 3.3 | View information list users | Medium | 2 |
| 3.4 | View activity history | Medium | 3 |
| 3.5 | View revenue | Complex | 3 |
| 3.6 | Approve driver registry request | Complex | 3 |
| 4 | Manage services |  | 16 |
| 4.1 | Book a trip | Complex | 5 |
| 4.2 | Hire a driver | Complex | 4 |
| 4.3 | Create a carpool | Complex | 4 |
| 4.4 | Join a carpool | Complex | 3 |
| 5 | Manage trips |  | 26 |
| 5.1 | Cancel trip | Complex | 3 |
| 5.2 | Track driver location | Complex | 3 |
| 5.3 | View route | Complex | 2 |
| 5.4 | Update pickup status | Complex | 2 |
| 5.5 | Update request status | Medium | 2 |
| 5.6 | View trip requests | Medium | 2 |
| 5.7 | Accept carpooling request | Medium | 2 |
| 5.8 | View carpool request information | Medium | 2 |
| 5.9 | Update activity status | Medium | 2 |
| 5.10 | Select service | Medium | 2 |
| 5.11 | View list carpool request | Medium | 2 |
| 5.12 | View details information carpool request | Medium | 2 |
| 6 | Manage payment and price |  | 9 |
| 6.1 | Pay online | Complex | 3 |
| 6.2 | View price of each service | Medium | 2 |
| 6.3 | Update price of each service | Medium | 2 |
| 6.4 | Process withdrawal requests | Medium | 2 |
| 7 | Manage statistics |  | 5 |
| 7.1 | View statistics | Medium | 2 |
| 7.2 | Search data trips/users | Medium | 2 |
| 7.3 | Export to Excel files of data | Medium | 1 |
| 8 | Manage feedback |  | 8 |
| 8.1 | Feedback driver | Medium | 2 |
| 8.2 | View list feedback of driver | Medium | 2 |
| 8.3 | View detail feedback | Medium | 2 |
| 8.4 | View average rate | Medium | 2 |
| 9 | Manage notification and communication |  | 6 |
| 9.1 | View notification | Medium | 2 |
| 9.2 | Call phone number | Medium | 1 |
| 9.3 | Chat real time | Complex | 3 |
| 10 | Manage discount |  | 5 |
| 10.1 | CRUD discount | Complex | 3 |
| 10.2 | Use discount | Medium | 2 |
|  | Total Estimated Effort (man-days) |  | 104 |

##### Table 1. Scope & Estimation

### 1.2 Project Objectives

The testing metrics we aim for during project implementation are as follows:

| # | Testing Stage | Test Coverage | No. of Defects | % of Defect | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Reviewing | 100% | 15 | 5% | Technical leader reviews code of members before merging |
| 2 | Integration Test | 95% | 10 | 5% | The tester creates and tests |
| 3 | System Test | 90% | 5 | 10% | The tester creates and tests |
| 4 | Acceptance Test | 90% | 5 | 10% | User verifies system |

##### Table 2. Project Objectives

### 1.3 Project Risks

The risks that our project may face are as follows:

| # | Risk Description | Impact | Possibility |  | Response Plans |
| --- | --- | --- | --- | --- | --- |
| 1 | Legal risk | High | Medium to High (depending on the content) |  | - Create clear rules for what types of content are allowed on the website, and explain these rules in the terms of service. - Set up a system for users to flag content that breaks rules or is inappropriate. - Have clear plans to review or delete flagged content if needed quickly. |
| 2 | Technical difficulties | High | High |  | - Carefully assess the skills and experience of the team to ensure that they are capable of building the website as planned. - Provide additional training or resources to help team members acquire the necessary skills. |
| 3 | Poor Project Schedule | Medium | Medium |  | - Clearly define the project schedule and make sure that team members know what they need to do and when. - Make sure that everyone follows the schedule. |
| 4 | Scope of project | High | Medium |  | - Regularly review the scope of the project and set priorities for what topics will be worked on first. - Having the ability to trim the project as a progression due to the open nature of the project. |
| 5 | Acceptance Test | High | Low to Medium |  | - Use strong security measures, like encrypting data and keeping the server secure. - Regularly update security to stay ahead of potential threats. |

##### Table 3. Project Risks

## 2. Management Approach

### 2.1 Project Process

In this project, our team has agreed to use the Scrum methodology to approach the project.

We split the project execution time into 5 sprints as below:

- Sprint 1:

  - Deliverables: Project preparation, database design, UI design

  - Daily Scrum: Meeting 15 minutes a day to exchange work between the development team.

  - Start date: 05/09/2024

  - End date: 16/09/2024

- Sprint 2:

  - Deliverables: User’s feature UI design, User’s feature

  - Daily Scrum: Meeting 15 minutes a day to exchange work between the development team.

  - Start date: 16/09/2024

  - End date: 07/10/2024

- Sprint 3:

  - Deliverables: Driver’s feature UI design, Driver’s feature

  - Daily Scrum: Meeting 15 minutes a day to exchange work between the development team.

  - Start date: 07/10/2024

  - End date: 28/10/2024

- Sprint 4:

  - Deliverables: Admin’s feature UI design, Admin’s feature, Report 3, Report 4, Report 5

  - Daily Scrum: Meeting 15 minutes a day to exchange work between the development team.

  - Start date: 28/10/2024

  - End date: 18/11/2024

- Sprint 5:

  - Deliverables:  Other features, Report 1, Report 2, Report 6, Report 7

  - Daily Scrum: Meeting 15 minutes a day to exchange work between the development team.

  - Start date: 18/11/2024

  - End date: 02/12/2024

###### Figure 1. Scrum Model

### 2.2 Quality Management

FlexiRide uses some quality management approaches to ensure that the project output is of adequate quality and suitable, ensuring and managing the quality throughout the software development life cycle (SDLC) efficiently.

#### 2.2.1 Review processes

The review processes we aim for during project implementation are as follows:

| Step | Action | Description |
| --- | --- | --- |
| 1 | Peer-Review | The specific complete task will be reviewed by other members |
| 2 | Group Review | All members will join a meeting to review the complete tasks of specific members to verify their development quality based on the given requirement |
| 3 | Mentor Feedback | The finished sections will be reviewed and approved by the mentor, If any mismatches or incorrect standards, they will raise feedback notes for change and have another section to review again |

##### Table 4. Review Processes

#### 2.2.2 Task Tracking/Covering Processes

The task tracking/covering processes we aim for during project implementation are as follows:

| Step | Action | Description |
| --- | --- | --- |
| 1 | Daily Report | Each member will manage their detailed work on Trello, moving task cards through stages. Manage detailed work in real-time. This helps track daily progress, keeping the whole team updated regularly. |
| 2 | Weekly Report | Consolidate data from Trello into Google Sheets to create weekly reports. Team members fill in necessary progress information and notes on the board. The overall report helps managers grasp the overall project and team situation weekly. |

##### Table 5. Task tracking/Covering Processes

#### 2.2.3 Test Processes

The test processes we aim for during project implementation are as follows:

| Step | Action | Description |
| --- | --- | --- |
| 1 | System Testing | Each member will test their part and the rest of the team members will peer-review each other |

##### Table 6. Test Processes

#### 2.2.4 Defect Prevention, Project Scope, and Document

The defect prevention, project scope, and document we aim for during project implementation are as follows:

| Step | Action | Description |
| --- | --- | --- |
| 1 | Defect Prevention | Spend more time improving skills for using Unit to write test cases to ensure the product minimizes errors in the process of user use. |
| 2 | Project Scope | Management of changes to project scope: Planning for possible changes through proper risk analysis or keeping track of all types of possible unanticipated issues. |
| 3 | Document | After each code and test process, write a report on the parts you have done so that all members can understand the situation of the product being made |

##### Table 7. Defect Prevention, Project Scope, and Document

### 2.3 Training Plan

The training plan we aim for during project implementation is as follows:

| Training Area | Participants | When, Duration | Waiver Criteria |
| --- | --- | --- | --- |
| Review ReactJs, Nodejs, MongoDB | All members | 05-08-2024, 1 weeks | Mandatory |
| React Native | All members | 12-08-2024, 3 weeks | Mandatory |
| Git, GitHub | All member | 03-09-2024, 1 day | Mandatory |

##### Table 8. Training Plan

## 3. Project Deliverables

The timeline by which we will deliver the items below:

| # | Deliverable | Due Date | Notes |
| --- | --- | --- | --- |
| 1 | Report1_Project Introduction | 02/12/2024 | N/A |
| 2 | Report2_Project Management Plan | 02/12/2024 | N/A |
| 3 | Report3_Software Requirement Specification | 02/12/2024 | N/A |
| 4 | Report4_Software Design Document | 02/12/2024 | N/A |
| 5 | Report5_Test Documentation | 02/12/2024 | N/A |
| 6 | Report6_Software User Guides | 02/12/2024 | N/A |
| 7 | Report7_Final Project Report | 02/12/2024 | N/A |
| 8 | Source Code | 02/12/2024 | N/A |

##### Table 9. Project Deliverables

## 4. Responsibility Assignments

To implement the project effectively, we rely on the following:

D~Do; R~Review; S~Support; I~Informed; <blank>- Omitted

| Responsibility | ThinhPH | HuyNTT | TrieuTĐ | MaiTTT | ThinhNT |
| --- | --- | --- | --- | --- | --- |
| Project Planning & Tracking | D | R | R | R | S |
| Project Introduction Document | R | D | R | D | I |
| Project Management Plan | D | R | D | I | R |
| SRS Document | D | S | D | S | R |
| Use Case Specifications | D | S | R | D | S |
| Software Design Document | S | D | I | D | R |
| Coding Authenticate Feature | I | D | R | D |  |
| Coding Manage User Accounts Feature | R | D | S | S | I |
| Coding Manage Driver Accounts and Driver Vehicles Feature | S | I |  | D | R |
| Coding Booking a Trip Feature | S |  | D | R | S |
| Coding Hire Driver Feature | D | R | S |  | S |
| Coding Share a Trip (Carpooling) Feature | R |  | S |  | D |
| Coding Manage Revenue And Payment Feature | D |  | R | D | I |
| Coding Manage Price And Discount Feature | S | D | I | R |  |
| Coding Manage Feedback Feature | D | D | R | S |  |
| Coding Manage Activity History Feature |  | S | D | R | D |
| Software Test Documentation | I | D | R | D | S |
| Testing | D | S | D | S | R |
| Software User Guides | R | S | S | D | R |
| Deployment | R | S | D |  | S |
| Project Report | D | S |  | I | R |
| Prepare Presentation Slide | D | R | R | D | I |

##### Table 10. Responsibility Assignments

## 5. Project Communications

The project communications we aim for during project implementation are as follows:

| Communication Item | Who/ Target | Purpose | When, Frequency | Type, Tool, Method(s) Plans |
| --- | --- | --- | --- | --- |
| Weekly Meeting | All members and mentor | Report process Review product Feedback | 20h00, Tuesday | Google Meet |
| Daily Stand-up | All members | Reports daily Tracking process Review a product Assigning tasks | 22h00, Daily | Google Meet |

##### Table 11. Project Communications

## 6. Project Communications

### 6.1 Document Management

All documents are managed on Google Drive and only team members have permission to edit. In addition, we always prepare a backup when it is necessary or the folder is unfortunately removed. The folder structure is organized as shown below.

- Workplace: Store template documents and references

- Review: Store document that mentor’s reviews

- FlexiRide: Store the document’s final version

- WIP: Store work-in-process document

| Folder | Meaning |
| --- | --- |
| Backup | Contains backup files to prevent data loss while working |
| FlexiRide | Contains finished items with new versions and ready to review, almost no changes to the files in this folder |
| Review | Contains reviewed items with feedback |
| Workplace | Contains references, templates, and related files |
| WIP | Contains unfinished files that members are working on. We also have a folder called users inside this folder; each team member stores their work in separate subfolders inside users. |

##### Table 12. Document Management

### 6.2 Source Code Management

We use Github to manage the source code that we do for this project. For this project, we have a special branch called main. All members will push the code at the end of the day when they have finished their tasks.

#### 6.2.1 Manage Source Code of Front-End

###### Figure 2. Manage Source Code of Front-End for Customer

###### Figure 3. Manage Source Code of Front-End for Driver

###### Figure 4. Manage Source Code of Front-End for Web

#### 6.2.2 Manage Source Code of Back-End

###### Figure 3. Manage Source Code of Back-End

### 6.3 Tools & Infrastructures

The tools and infrastructures we aim for during project implementation are as follows:

| Category | Tools / Infrastructure |
| --- | --- |
| Develop Process | Agile methodology |
| Programming languages | HTML, CSS, Javascript, Typescript |
| Framework/ Library | ReactJS, NodeJS, React Native |
| Database | MongoDB |
| IDEs/Editors | Visual Studio Code, Android Studio |
| Diagramming | DrawIO |
| Documentation | Microsoft Office, Google Docs/Sheets/Slides |
| Version Control | GitHub(Source Codes), Google Drive (Documents) |
| Deployment server | Render Service |
| Project management | Google Drive, Google Sheets, Facebook Group, Zalo Group, Trello |

##### Table 13. Tools & Infrastructure